🎤 Presentation Deck – Efforts Engineers Roadmap

Slide 1 – Title

- Efforts Engineers – Modernization Roadmap

- Subtitle: Demo-Ready Build in 1 Month

- Logos/icons: Node.js, React, PostgreSQL, GoDaddy

Slide 2 – Project Overview

- Goal: Deliver a demo-ready product in 1–1.5 months

- Team: 2–3 developers (Backend, Frontend, Support/DevOps)

- Approach: Fast-track roadmap with weekly milestones

Slide 3 – Team Setup

- Backend Lead → APIs, DB schema, authentication

- Frontend Lead → React integration, catalog, dashboard

- Support/DevOps → Automation, deployment, demo prep

- Collaboration via GitHub + CI/CD pipeline

Slide 4 – Roadmap Timeline

- Week 1–2: Backend Foundations

- Week 3: Frontend Integration

- Week 4: Automation & Demo Prep

- Week 5–6 (Optional): Polish & Launch

- Insert roadmap diagram (roadmap.png)

Slide 5 – Week 1–2: Backend Foundations

- Build PostgreSQL schema (products, quotations, orders, users)

- Implement Node.js REST APIs (CRUD operations)

- Secure endpoints with JWT authentication

- Test APIs with Postman

Slide 6 – Week 3: Frontend Integration

- Connect React frontend to backend APIs

- Catalog browsing + quotation request flow

- Basic Admin Dashboard (orders + inventory view)

- Role-based access (Client vs Admin)

Slide 7 – Week 4: Automation & Demo Prep

- PDF generation for quotations

- Email notifications (Nodemailer)

- Deployment pipeline (GitHub → GoDaddy)

- Internal demo build ready by end of week

Slide 8 – Week 5–6 (Optional Buffer)

- UI/UX refinement

- Analytics dashboard skeleton

- GoDaddy hosting launch

- Owner demo presentation

Slide 9 – Visual References

- Architecture diagrams (horizontal + vertical)

- Deployment workflow diagram

- Roadmap diagram

- Screenshots of Admin Dashboard

Slide 10 – Demo Objectives

- Backend + frontend integration complete

- PDF/email automation working

- Deployment pipeline configured

- Demo-ready build available for owner

Slide 11 – Next Steps

- Finalize GoDaddy deployment

- Conduct demo with owner

- Expand analytics dashboard

- Integrate AI chatbot in later phase

✅ This deck flows logically from project overview → team setup → roadmap → demo objectives → next steps.

🎤 Slide-by-Slide Content + Visual Design

Slide 1 – Title

- Content:

  - Title: Efforts Engineers – Modernization Roadmap

  - Subtitle: Demo-Ready Build in 1 Month

- Visuals:

  - Blue background, bold white text

  - Logos: Node.js, React, PostgreSQL, GoDaddy

Slide 2 – Project Overview

- Content:

  - Goal: Deliver demo-ready product in 1–1.5 months

  - Team: 2–3 developers

  - Approach: Fast-track roadmap with weekly milestones

- Visuals:

  - Timeline icon

  - Team icons (group of people)

Slide 3 – Team Setup

- Content:

  - Backend Lead → APIs, DB schema, auth

  - Frontend Lead → React integration, catalog, dashboard

  - Support/DevOps → Automation, deployment prep

- Visuals:

  - Three columns with icons (laptop, monitor, gears)

Slide 4 – Roadmap Timeline

- Content:

  - Week 1–2: Backend Foundations

  - Week 3: Frontend Integration

  - Week 4: Automation & Demo Prep

  - Week 5–6: Polish & Launch

- Visuals:

  - Insert roadmap.png diagram

  - Color-coded arrows (orange, green, purple, gray)

Slide 5 – Week 1–2: Backend Foundations

- Content:

  - Build PostgreSQL schema

  - Implement Node.js REST APIs

  - Secure endpoints with JWT

  - Test APIs with Postman

- Visuals:

  - Database + API icons

Slide 6 – Week 3: Frontend Integration

- Content:

  - Connect React frontend to backend APIs

  - Catalog browsing + quotation flow

  - Basic Admin Dashboard

  - Role-based access

- Visuals:

  - React logo + dashboard screenshot

Slide 7 – Week 4: Automation & Demo Prep

- Content:

  - PDF generation for quotations

  - Email notifications

  - Deployment pipeline setup

  - Demo build ready

- Visuals:

  - PDF icon, email envelope, server icon

Slide 8 – Week 5–6 (Optional Buffer)

- Content:

  - UI/UX refinement

  - Analytics dashboard skeleton

  - GoDaddy hosting launch

- Visuals:

  - Rocket launch icon, analytics chart

Slide 9 – Visual References

- Content:

  - Architecture diagrams (horizontal + vertical)

  - Deployment workflow diagram

  - Roadmap diagram

  - Admin Dashboard screenshot

- Visuals:

  - Thumbnails of each diagram

Slide 10 – Demo Objectives

- Content:

  - Backend + frontend integration complete

  - PDF/email automation working

  - Deployment pipeline configured

  - Demo-ready build available

- Visuals:

  - Checklist with green ticks

Slide 11 – Next Steps

- Content:

  - Finalize GoDaddy deployment

  - Conduct demo with owner

  - Expand analytics dashboard

  - Integrate AI chatbot later

- Visuals:

  - Roadmap arrow pointing forward

🎨 Design Tips

- Use consistent fonts: Roboto or Open Sans.

- Color-code sections: Orange (Backend), Green (Frontend), Purple (Automation), Gray (Launch).

- Keep slides minimal: 3–4 bullets max, large icons/diagrams.

- Insert your existing PNGs (roadmap.png, deployment-workflow.png, architecture-horizontal.png, etc.) as visuals.