🎤 Presentation Deck – Efforts Engineers Roadmap

Slide 1 – Title

- Efforts Engineers – Modernization Roadmap

- Subtitle: Demo-Ready Build in 1 Month

- Logos/icons: Node.js, React, PostgreSQL, GoDaddy

Slide 2 – Project Overview

- Goal: Deliver a demo-ready product in 1–1.5 months

- Team: 2–3 developers (Backend, Frontend, Support/DevOps)

- Approach: Fast-track roadmap with weekly milestones

Slide 3 – Team Setup

- Backend Lead → APIs, DB schema, authentication

- Frontend Lead → React integration, catalog, dashboard

- Support/DevOps → Automation, deployment, demo prep

- Collaboration via GitHub + CI/CD pipeline

Slide 4 – Roadmap Timeline

- Week 1–2: Backend Foundations

- Week 3: Frontend Integration

- Week 4: Automation & Demo Prep

- Week 5–6 (Optional): Polish & Launch

- Insert roadmap diagram (roadmap.png)

Slide 5 – Week 1–2: Backend Foundations

- Build PostgreSQL schema (products, quotations, orders, users)

- Implement Node.js REST APIs (CRUD operations)

- Secure endpoints with JWT authentication

- Test APIs with Postman

Slide 6 – Week 3: Frontend Integration

- Connect React frontend to backend APIs

- Catalog browsing + quotation request flow

- Basic Admin Dashboard (orders + inventory view)

- Role-based access (Client vs Admin)

Slide 7 – Week 4: Automation & Demo Prep

- PDF generation for quotations

- Email notifications (Nodemailer)

- Deployment pipeline (GitHub → GoDaddy)

- Internal demo build ready by end of week

Slide 8 – Week 5–6 (Optional Buffer)

- UI/UX refinement

- Analytics dashboard skeleton

- GoDaddy hosting launch

- Owner demo presentation

Slide 9 – Visual References

- Architecture diagrams (horizontal + vertical)

- Deployment workflow diagram

- Roadmap diagram

- Screenshots of Admin Dashboard

Slide 10 – Demo Objectives

- Backend + frontend integration complete

- PDF/email automation working

- Deployment pipeline configured

- Demo-ready build available for owner

Slide 11 – Next Steps

- Finalize GoDaddy deployment

- Conduct demo with owner

- Expand analytics dashboard

- Integrate AI chatbot in later phase

✅ This deck flows logically from project overview → team setup → roadmap → demo objectives → next steps.

🎤 Slide-by-Slide Content + Visual Design

Slide 1 – Title

- Content:

  - Title: Efforts Engineers – Modernization Roadmap

  - Subtitle: Demo-Ready Build in 1 Month

- Visuals:

  - Blue background, bold white text

  - Logos: Node.js, React, PostgreSQL, GoDaddy

Slide 2 – Project Overview

- Content:

  - Goal: Deliver demo-ready product in 1–1.5 months

  - Team: 2–3 developers

  - Approach: Fast-track roadmap with weekly milestones

- Visuals:

  - Timeline icon

  - Team icons (group of people)

Slide 3 – Team Setup

- Content:

  - Backend Lead → APIs, DB schema, auth

  - Frontend Lead → React integration, catalog, dashboard

  - Support/DevOps → Automation, deployment prep

- Visuals:

  - Three columns with icons (laptop, monitor, gears)

Slide 4 – Roadmap Timeline

- Content:

  - Week 1–2: Backend Foundations

  - Week 3: Frontend Integration

  - Week 4: Automation & Demo Prep

  - Week 5–6: Polish & Launch

- Visuals:

  - Insert roadmap.png diagram

  - Color-coded arrows (orange, green, purple, gray)

Slide 5 – Week 1–2: Backend Foundations

- Content:

  - Build PostgreSQL schema

  - Implement Node.js REST APIs

  - Secure endpoints with JWT

  - Test APIs with Postman

- Visuals:

  - Database + API icons

Slide 6 – Week 3: Frontend Integration

- Content:

  - Connect React frontend to backend APIs

  - Catalog browsing + quotation flow

  - Basic Admin Dashboard

  - Role-based access

- Visuals:

  - React logo + dashboard screenshot

Slide 7 – Week 4: Automation & Demo Prep

- Content:

  - PDF generation for quotations

  - Email notifications

  - Deployment pipeline setup

  - Demo build ready

- Visuals:

  - PDF icon, email envelope, server icon

Slide 8 – Week 5–6 (Optional Buffer)

- Content:

  - UI/UX refinement

  - Analytics dashboard skeleton

  - GoDaddy hosting launch

- Visuals:

  - Rocket launch icon, analytics chart

Slide 9 – Visual References

- Content:

  - Architecture diagrams (horizontal + vertical)

  - Deployment workflow diagram

  - Roadmap diagram

  - Admin Dashboard screenshot

- Visuals:

  - Thumbnails of each diagram

Slide 10 – Demo Objectives

- Content:

  - Backend + frontend integration complete

  - PDF/email automation working

  - Deployment pipeline configured

  - Demo-ready build available

- Visuals:

  - Checklist with green ticks

Slide 11 – Next Steps

- Content:

  - Finalize GoDaddy deployment

  - Conduct demo with owner

  - Expand analytics dashboard

  - Integrate AI chatbot later

- Visuals:

  - Roadmap arrow pointing forward

🎨 Design Tips

- Use consistent fonts: Roboto or Open Sans.

- Color-code sections: Orange (Backend), Green (Frontend), Purple (Automation), Gray (Launch).

- Keep slides minimal: 3–4 bullets max, large icons/diagrams.

- Insert your existing PNGs (roadmap.png, deployment-workflow.png, architecture-horizontal.png, etc.) as visuals.

📊 Comparative Analysis: Amocon.com vs Efforts Engineers

| Feature Area | Amocon.com (baseline) | Efforts Engineers (planned) |
| --- | --- | --- |
| Homepage | Static company intro, product highlights | Modern hero banner, services grid, testimonials, responsive design |
| Catalog | Product listing only | Catalog + live stock status, linked to quotation automation |
| Exports | Certifications, client logos | Same + global reach page with downloadable certificates |
| Services | Consultancy/project showcase | Consultancy + industrial projects + AI chatbot for inquiries |
| About Us | Company story | Company story + industries served, interactive timeline |
| Contact/Inquiry | Basic form | Inquiry form + WhatsApp chat + AI chatbot |
| Client Dashboard | Not present | Orders & inquiries, downloadable quotes, warranty info |
| Footer | Basic links | Analytics dashboard, warranty FAQs, express delivery |
| Admin Tools | Not present | Inventory management, quotation approval, dashboard metrics |

🚀 Modernization Features

- Dynamic Catalog → PostgreSQL-backed catalog with CRUD operations.

- Quotation Automation → Auto-generate quotations linked to products.

- Client Dashboard → Secure login, order tracking, warranty info.

- Admin Dashboard → Metrics (sales, inventory, pending orders) with Chart.js.

- AI Chatbot Integration → For inquiries and support.

- Responsive Design → Mobile-first layout with Bootstrap/Tailwind.

- SEO & Analytics → Meta tags, Google Analytics, sitemap.

🛠️ Frontend Implementation Plan

Phase 1 – Setup

- Scaffold Next.js app (effortsengineers-frontend).

- Configure .env.local → NEXT_PUBLIC_API_URL=http://localhost:5000.

- Install dependencies: axios, chart.js, bootstrap, react-hook-form.

Phase 2 – Core Pages

- Homepage (app/page.js) → Hero banner, services grid, testimonials.

- Catalog (app/client/catalog/page.js) → Fetch products from /catalog.

- Quotation (app/client/quotation/page.js) → Form to request quotations.

- Auth (app/auth/login.js, app/auth/register.js) → JWT login/register.

- Dashboard (app/admin/dashboard/page.js) → Metrics with Chart.js.

- Inventory (app/admin/inventory/page.js) → CRUD for stock.

Phase 3 – Components

- Navbar.js → Dynamic login/logout links.

- ProtectedRoute.js → Restrict admin pages to role=admin.

- ProductCard.js → Reusable product display.

- MetricCard.js → Dashboard metric widget.

Phase 4 – Context & State

- AuthContext.js → Manage JWT, user state.

- CatalogContext.js → Manage catalog state for client/admin.

- Axios interceptors → Attach JWT to all requests.

Phase 5 – Integration

- Connect frontend forms to backend APIs:

  - Register/Login → /auth/register, /auth/login

  - Catalog → /catalog

  - Quotation → /quotation

  - Orders → /orders

  - Admin metrics → /admin/dashboard

- Test flows: register → login → create quotation → admin approves.

Phase 6 – Modernization Extras

- Add WhatsApp chat widget.

- Add AI chatbot (simple React component calling backend AI API).

- Add SEO meta tags in next.config.js.

- Add Google Analytics integration.

📅 Suggested Timeline

- Week 1 → Setup project, auth pages, navbar.

- Week 2 → Catalog + quotation pages.

- Week 3 → Client dashboard + admin dashboard.

- Week 4 → Inventory management + chatbot integration.

- Week 5 → Testing, responsive design, SEO, deployment.